## Slide 1: LOOT MANIAC
A PROJECT BY THE HUB
-CHIRAG PREMRAJ
-JAGADESH
-JAMES VASANTHAN
-MOHAMMED ALJAMIN

## Slide 2: Table Of Contents
8. SCHEDULE ESTIMATION
INTRODUCTION
OVERVIEW
FUNCTIONS & FEATURES
GOALS & SCOPES
DELIVERABLES
RISK ANALYSIS
6.1 POSSIBLE RISKS
RISK MANAGEMENT
7.1 RISK MITIGATION

## Slide 3: Introduction
This Document lays out the project plan for the money transfer application “LootManiac” by the team “HUB”
The intended viewers of this document are current and future developers of this money transferring application and the esteemed sponsors
This document will include but not be limited to a summary of the system functionality the scope of the project, the estimated schedule, included risks and the risk mitigation strategies, the development process, metric and measurements, roles and responsibilities and possible future improvements over the horizon

## Slide 4: Overview
The world is on the move constantly, various gadgets being invented and different innovations found.
In this constantly changing world with the constant changes in the currency and various methods of payment ensure that you stay in touch with convenience and comfort with the help of “LootManiac”.
Our app allows easy transfer with just a single touch send and receive money from others on the app with our Hi speed transfers that cost next to nothing.
Now you never have to be behind on payments and also help a friend or stranger in need with ease whenever you want.
No complications no extra checks just set up your account link your wallet and you are set to go.
Also involve yourself in our app’s social aspect for some exciting prizes.
So what are you waiting for, get set up and step up your money management game now.

## Slide 5: Functions & Features
The web application will primarily run on the browser and will function to track and allow transfer of money between accounts
Plans for a mobile app in the future are in talks
The application will allow for users to login the application to send and request money from others also using this app
This app will store the customer information and restrict unauthorized access from outside
The app contains several quality of life features to make the transfer between users easier
Setting your status to request donations allows others to send money
Helping others on the app can gain you points that can be used in discounts for purchases or towards a weekly raffle with select e-gifts
You can also use this application to pay for products at select locations

## Slide 6: Goals and Scopes
Users should be able to link their banks from various districts
They should be able to pay for products with the app with a single touch
They should be able to send money to other users on the app
Request for money should be sent seamlessly on the application
Those who want to help someone in need should be able to help that person with ease
Ability to keep track of your money with an detailed activity tracker
Anonymity must be provided for purchases on the app
Status could be set as an open request for donations for help from others

## Slide 7: Deliverables
A deliverable is a final deadline or project milestone that can be provided to external or internal customers.
It is the end result or one of many end results in a project plan that can be quantifiable.
Track Deliverables feature lets you know the status of deliverables dispatched to you by Bank like cheque book, debit/ credit card, bank statements etc.
The deliverable status can be tracked by logging into Internet Banking or iMobile
(Services > Check Status > Track Deliverables).
Once you submit the number, we will call you to assist with iMobile activation. Please ensure that the mobile number is registered for mobile banking and has GPRS facility activated.
You can search on the basis of account number
You can track the status of the deliverables dispatched in the past 90 days
If your deliverable is returned to ICICI Bank, you can request for re-dispatch directly from iMobile app or Internet Banking by giving the preferred address for re-dispatch viz. communication address, base branch or any other Bank branch.

## Slide 8: Risk Analysis
Possible Risks
Security risks: LootManiac must have a robust security system to prevent hacking, data breaches, and identity theft.
Compliance risks: LootManiac must comply with various legal and regulatory requirements, such as anti-money laundering (AML) and know-your-customer (KYC)regulations, to prevent fraud and illegal activities.
Technical risks: Technical risks such as system failures, bugs, and errors can lead to lost transactions, customer dissatisfaction, and reputational damage are to be accounted for.
Operational risks: Incorrect transaction processing, delays in fund transfers, and inadequate customer service can result in customer complaints and loss of trust.
Verification risks: Identity of the user will not be verified and could lead to possible criminal activities

## Slide 9: Risk Management
Risk Mitigation
Security risks: Developers can mitigate security risks by implementing multi-factor authentication, encryption, firewalls, user verification processes, use secure communication channels, and provide user education on security best practices.
Compliance risks: To mitigate compliance risks, developers will work with legal experts to ensure that our app complies with regulations can implement content filtering and monitoring processes to adjust for regulations
Technical risks: Developers can mitigate technical risks by performing regular testing and maintenance of their app, using reliable software development practices, and investing in robust IT infrastructure.
Operational risks: To mitigate operational risks, developers will ensure that our app is designed with customer needs in mind, and that customer service is responsive, timely, and effective.
Verification risks: The App will need robust and skilled live anti-fraud department to crack down and identify any possible criminal activities before it causes a problem

## Slide 10: Schedule Estimation
Task | Description | Start Date | End Date
Requirement Gathering | determine the requirements for the web application | 06/03/23 | 08/03/23
Design and Architecture | create the prototype model for the main application | 08/03/23 | 10/03/23
Development | code the front and back end separately combining them together at the end | 10/03/23 | 24/03/23
Testing and Quality Assurance | conduct user testing and find errors and handle them swiftly | 24/03/23 | 26/03/23
Deployment and Fixes | Deploy the main app and perform updates as necessary | 26/03/23 | 30/03/23